FitCore

Project Audit Report

Next.js 14 · TypeScript · Supabase · AI-Powered Fitness SaaS

| ✅ DONE Core Features | 🔴 5 BUGS Critical Issues | ⚠ 9 ISSUES Medium Priority | 🚧 4 MISSING Not Built Yet |
| --- | --- | --- | --- |

Audit Date: June 2026  |  Stack: Next.js 14, TypeScript, Supabase, Zustand, Framer Motion, Claude AI

SECTION 1 — FEATURES COMPLETED ✅

## 1.1 Authentication & Routing

- Full Supabase Auth — login, signup, forgot-password pages exist under app/(auth)/

- Middleware.ts protects all routes: /dashboard, /workout, /diet, /progress, /analytics, /calendar, /ai-coach, /abs, /profile, /cardio

- Demo mode with DemoAuthProvider for testing without Supabase credentials

- Auto-redirect from / to /dashboard is implemented

- Route guards redirect unauthenticated users to /login

## 1.2 Dashboard

- Dashboard summary API fetches profile, daily log, streak, meals, analytics in one parallel call

- Auto-creates profile and streak row for new users on first load

- Lazy-loaded WeightSparklineCard and WeeklyProgressChart for performance

- Today's calories, protein, water, streak shown via StatChips and TodayProgressRing

- BMI calculator, Sleep tracker, Deficit tracker, Quote card, Next workout card — all present

- 5-minute client-side cache via useAppStore with lastFetched timestamps

- Window blur/focus cache invalidation (refreshes stale data after 2 min away)

## 1.3 Workout System

- 4 predefined split routines: Chest+Triceps, Back+Biceps, Shoulders+Abs, Leg Day

- Custom workout builder page at /workout/custom with dynamic exercise rows

- WorkoutSessionManager component handles live sessions with timer, sets, reps, weight

- ExerciseCard logs individual sets with rest-timer auto-start

- Workout history API at /api/workout/history with per-exercise PR detection

- AI workout suggestion API at /api/ai/workout-suggest (Claude Sonnet with rule-based fallback)

- Streak tracking — useStreak hook reads from streaks table via StreakRepository

## 1.4 Diet & Nutrition Planner

- 6 meal slots: Breakfast, Pre-Workout, Lunch, Post-Workout, Dinner, Snack

- 25-item Indian food database with per-100g macros in lib/constants.ts

- Custom food entry (name, calories, protein, carbs, fat)

- Meals API at /api/meals with timezone-aware date filtering

- Water intake logging via useDailyLog hook

- AI meal suggestion API at /api/ai/meal-suggest

- Calorie adjustment AI endpoint at /api/ai/calorie-adjust

## 1.5 Progress Photo System

- Upload photos via /api/progress-photos with angle selection (front, back, side_left, side_right)

- 5MB file size limit, JPEG/PNG/WebP validation

- Photos stored in Supabase Storage 'progress-photos' bucket under user ID folder

- Claude Vision AI analyzes uploaded photo for body fat %, muscle symmetry notes

- Photos grouped by month in the UI with stats panel

- Side-by-side comparison feature (showComparison toggle)

- Delete photo with storage cleanup

## 1.6 Analytics Page

- Body metrics logging: weight, waist, chest, hip, body fat %

- Timeframe filter: 2W, 1M, 3M, 6M

- Weight trend line chart via Recharts

- Body measurements multi-line chart (waist/chest/hip)

- Integration with progress photos in analytics view

- API at /api/body-metrics with Zod validation

## 1.7 Calendar Page

- Month navigation with Previous/Next arrows

- Activity intensity heatmap (0–3 levels based on workout, cardio, calories, meals logged)

- Week summary card: workouts, cardio sessions, avg calories

- Day detail modal on cell click showing workout name, cardio type, calories vs target

- Timezone-safe date string helper (getLocalDateStr)

## 1.8 AI Coach (Chatbot)

- Dedicated /ai-coach page with quick-reply buttons

- Floating chatbot drawer on all pages via ChatbotDrawer in AppShell

- Real-time SSE streaming responses from Claude Sonnet

- Conversation history sent in every request for multi-turn context

- Weekly summary context injected (avg calories, protein, steps, sleep, workouts)

- User profile context (name, goal, target kcal, protein goal, height, weight)

- Rate limiting: 20 chat messages per 15 minutes via checkAiChatLimit

- Chat history stored in Zustand (useChatStore) — persists during session

## 1.9 Reports Page

- 7-day calorie bar chart vs target baseline

- Weight trend line chart

- Summary stats: total workouts, cardio minutes, protein, weight change, top badge

- PDF/image export via html2canvas + jsPDF (Share button)

## 1.10 Achievements

- Badge definitions in lib/constants.ts with BADGE_DEFINITIONS array

- Achievements page shows all badges (locked/earned) with AchievementService logic

- AchievementUnlockOverlay animation overlay component

- useAchievements hook fetches earned badges from AchievementsRepository

## 1.11 Settings

- Full profile edit: name, height, weight, goal, experience, all macro targets

- Water goal, step goal, workout days per week

- useProfile hook with updateProfile function

- Optimistic update pattern in profile form

## 1.12 Abs Goal Page (/abs)

- Body fat calculator with timeline to visible abs

- Mon/Wed/Fri abs schedule checklist with particle confetti on completion

- Exercise progression tracker (crunches, planks, leg raises) with history sparklines

- Animated progress rings and level unlocking (Beginner → Intermediate → Advanced)

## 1.13 Infrastructure & Architecture

- Repository pattern: 8 typed repositories (meals, workouts, streaks, achievements, etc.)

- Service layer: AnalyticsService, WorkoutBusinessService, AchievementService, StreakService

- Zod validation schemas for all major API inputs (lib/validation.ts)

- Rate limiting with Supabase-backed sliding window + in-memory fallback

- Error boundaries on all page-level components (ErrorBoundary, ProductionErrorBoundary)

- Sentry integration for error monitoring (lib/sentry.ts, instrumentation.ts)

- PWA manifest with icon-192 and icon-512 SVGs

- Mock database (mockDb) for demo/offline mode without Supabase

- API response helpers: ok(), unauthorized(), badRequest(), tooManyRequests()

- SmartReminderEngine shows time-based toasts (breakfast, water, pre-workout)

- Vitest unit tests for AnalyticsService, WorkoutBusinessService, StreakService

- Playwright e2e test stubs for auth and dashboard flows

SECTION 2 — ACTIVE BUGS 🔴

| ID | Area | Severity | Description |
| --- | --- | --- | --- |
| BUG-01 | Reports Page | CRITICAL | useMemo() called inside an async function inside useEffect — this is an invalid hook call and will throw a React error at runtime. Line 42 of app/dashboard/reports/page.tsx. |
| BUG-02 | Meals API Timezone | HIGH | Timezone handling in /api/meals/route.ts is broken. toLocaleString('en-US', { timeZone }) converts a local Date to locale string then back to Date — this double-converts incorrectly. Meals logged near midnight may appear on wrong day. |
| BUG-03 | WorkoutSessionManager Progress | MEDIUM | useWorkoutSession.ts: completedSets and totalSets are both set to exerciseSets.length, so progressPercentage is always 100%. There is no separate tracking of which sets are 'completed' vs 'logged'. |
| BUG-04 | SUPABASE_SERVICE_ROLE_KEY | HIGH | progress-photos API uses process.env.SUPABASE_SERVICE_ROLE_KEY directly with ! assertion but it's not listed in .env.example. Will throw in production if not set — no graceful fallback, no env validation. |
| BUG-05 | SmartReminderEngine localStorage | LOW | SmartReminderEngine reads/writes localStorage in a useEffect but this runs in SSR context on certain Next.js builds. Should guard with typeof window !== 'undefined' check. |

BUG-01 Fix — Reports Page useMemo in Async

File: app/dashboard/reports/page.tsx

🛠 WINDSURF PROMPT — BUG-01: Fix illegal useMemo in Reports

In app/dashboard/reports/page.tsx, inside the useEffect load() async function around line 42, there is a call to useMemo() which is illegal — React hooks cannot be called inside async functions or nested functions. Fix it by: 1. Remove the useMemo() wrapper entirely 2. Replace it with a plain variable: const mapped = (logs.data ?? []).map(...) 3. The .map() logic stays the same, just without useMemo The function is inside useEffect so it re-runs only when the effect triggers — memoization is unnecessary here.

BUG-02 Fix — Meals API Timezone

File: app/api/meals/route.ts

🛠 WINDSURF PROMPT — BUG-02: Fix timezone double-conversion in meals API

In app/api/meals/route.ts, the timezone conversion logic around lines 22-28 is broken. Current broken code: const startOfDay = new Date(`${date}T00:00:00`); const startUTC = new Date(startOfDay.toLocaleString('en-US', { timeZone: timezone })); This is wrong — it converts a local Date to a locale string in the target timezone, then parses that string as if it were UTC, creating a double-offset. Fix it to compute the UTC boundary correctly: // Start of day in UTC: just parse the date string directly as UTC const startISO = `${date}T00:00:00.000Z`; const endISO = `${date}T23:59:59.999Z`; Remove all the startOfDay, endOfDay, startUTC, endUTC variables and just use startISO and endISO directly in the Supabase query. If timezone-local boundaries are needed in the future, implement them with proper offset math.

BUG-03 Fix — Workout Progress Always 100%

File: hooks/useWorkoutSession.ts

🛠 WINDSURF PROMPT — BUG-03: Fix workout progress percentage always being 100%

In hooks/useWorkoutSession.ts, completedSets and totalSets are both set to exerciseSets.length, making progressPercentage always 100%. The issue: exerciseSets contains all logged/completed sets. There is no field tracking 'planned but not yet done' sets. Fix: Import the exercises array from the active session context. Total sets = sum of (sets per exercise × number of exercises planned). Completed sets = exerciseSets.length. If planned set count is not available, add a prop or derive it from the Exercise[] array passed to WorkoutSessionManager (each exercise has an initialSets array whose length = planned sets). Pass totalPlannedSets as a number from WorkoutSessionManager into the useWorkoutSession context or return value, then: const progressPercentage = totalPlannedSets > 0 ? Math.min(100, (exerciseSets.length / totalPlannedSets) * 100) : 0;

BUG-04 Fix — Missing SERVICE_ROLE_KEY in env

File: app/api/progress-photos/route.ts + .env.example

🛠 WINDSURF PROMPT — BUG-04: Add SUPABASE_SERVICE_ROLE_KEY to env validation

In app/api/progress-photos/route.ts, supabaseAdmin is created with process.env.SUPABASE_SERVICE_ROLE_KEY! (non-null assertion). This key is not in .env.example and not validated in lib/env.ts. Do the following: 1. In .env.example, add: SUPABASE_SERVICE_ROLE_KEY=your-service-role-key-here # Get from Supabase Dashboard → Settings → API → service_role (secret) 2. In lib/env.ts, inside validateEnv(), add a production check: if (env.NODE_ENV === 'production' && !process.env.SUPABASE_SERVICE_ROLE_KEY) { errors.push('SUPABASE_SERVICE_ROLE_KEY is required in production for file storage'); } 3. At the top of app/api/progress-photos/route.ts, the existing check already returns serverError if env is missing — verify it runs before supabaseAdmin usage (it does on line 23). No change needed there.

BUG-05 Fix — localStorage SSR Guard

File: components/layout/SmartReminderEngine.tsx

🛠 WINDSURF PROMPT — BUG-05: Add SSR guard for localStorage in SmartReminderEngine

In components/layout/SmartReminderEngine.tsx, inside the useEffect callback, localStorage.getItem() and localStorage.setItem() are called without checking if window exists. Although useEffect only runs client-side, certain Next.js edge cases or test environments can cause issues. Fix: Wrap localStorage access: if (typeof window === 'undefined') return undefined; Add this as the first line inside the useEffect callback, before any localStorage calls. This is a one-line safety guard.

SECTION 3 — MEDIUM ISSUES & IMPROVEMENTS ⚠

## ISSUE-01: RLS Policies Not Verified

- The SECURITY_AUDIT.md flags this as VERIFICATION REQUIRED

- The SQL setup files exist (FITCORE_FULL_SETUP_V2.sql) but RLS is not confirmed enabled

- Risk: without RLS, any authenticated user can query any other user's data

🛠 WINDSURF PROMPT — ISSUE-01: Add RLS verification SQL script

Create a new file supabase/VERIFY_RLS.sql with the following content: -- Run this in your Supabase SQL Editor to verify RLS is enabled SELECT tablename, rowsecurity FROM pg_tables WHERE schemaname = 'public' AND tablename IN ('profiles','daily_logs','meals','workout_sessions','exercise_sets','streaks','achievements','body_metrics','progress_photos','cardio_logs','rate_limits'); -- All tables should show rowsecurity = true -- If any show false, run: -- ALTER TABLE <tablename> ENABLE ROW LEVEL SECURITY; Also open supabase/FITCORE_FULL_SETUP_V2.sql and verify that every CREATE TABLE block is followed by: ALTER TABLE <tablename> ENABLE ROW LEVEL SECURITY; CREATE POLICY ... USING (auth.uid() = user_id); If any table is missing this, add it.

## ISSUE-02: Cardio Page Missing

- Middleware protects /cardio route — meaning the app expects it to exist

- The /api/cardio route exists and works, but there is NO app/cardio/page.tsx

- Navigation likely has a cardio link that currently leads to a 404

🛠 WINDSURF PROMPT — ISSUE-02: Create Cardio Logging Page

Create app/cardio/page.tsx — a client component that: 1. Fetches today's cardio logs from GET /api/cardio?date=TODAY 2. Shows a form to log new cardio: type (running/cycling/walking/swimming/hiit/other), duration_mins, calories_burned (optional), notes 3. Sends POST to /api/cardio with the form data 4. Displays today's cardio sessions as a list with delete option 5. Shows a weekly cardio summary (total minutes this week) by fetching with startDate and endDate params Use the same GlassCard, NeonButton, PageHeader pattern as other pages. Use the useProfile hook for calorie context. The cardio_type must be one of: 'running','cycling','walking','swimming','hiit','other' (matches the DB constraint).

## ISSUE-03: Achievement Progress Not Shown

- Achievements page shows 0 / threshold for locked badges — but threshold is shown, not current progress

- AchievementService.calculateProgress() exists but is never called in the page

- Users cannot see how close they are to earning a badge

🛠 WINDSURF PROMPT — ISSUE-03: Show achievement progress bars

In app/dashboard/achievements/page.tsx: 1. Import AchievementService from '@/lib/services/AchievementService' 2. For each badge, calculate the user's current progress value. The trigger types in BADGE_DEFINITIONS are things like 'workout_streak', 'total_workouts', etc. You need to fetch the relevant count for each. 3. The simplest approach: add a progressMap to useAchievements hook that returns currentValue per badge_id. 4. In the badge card, replace the '0 / threshold' text with: - A progress bar (div with bg-neonCyan/20 and inner div width = progressPercentage%) - Text showing currentValue + ' / ' + badge.threshold 5. Use AchievementService.calculateProgress(currentValue, badge.threshold) for the percentage.

## ISSUE-04: Food Database is Very Small

- Only 25 food items in lib/constants.ts FOOD_DATABASE

- No search outside this static list — custom entry workaround exists but is tedious

- No barcode scanner, no external nutrition API integration

🛠 WINDSURF PROMPT — ISSUE-04: Expand food database to 80+ items

In lib/constants.ts, expand the FOOD_DATABASE array to include at least 80 Indian and common foods. Add these categories that are currently missing: - Pulses: chana dal, masoor dal, urad dal, toor dal - Dairy: milk (full fat), buttermilk, cottage cheese - Breakfast: poha, upma (already there - check), dhokla, besan cheela - Rice variants: white rice cooked, basmati cooked, brown rice (already there) - Snacks: roasted chana, makhana, peanuts, almonds, cashews, walnuts - Vegetables: sweet potato, carrot, cucumber, tomato, onion, mushroom - Protein: fish (rohu/catla), egg bhurji, chicken curry, mutton - Fruits: mango, papaya, guava, pomegranate, orange - Street food: samosa (approx), pav bhaji (approx), chole (approx) Each entry needs: name, calories (per 100g), protein, carbs, fat, defaultWeightGrams. Use standard IFCT (Indian Food Composition Tables) values where possible.

## ISSUE-05: AI Coach Page Duplicates Chatbot Logic

- /ai-coach page and ChatbotDrawer are completely separate implementations

- Both call /api/ai/chat, both handle SSE streaming, both maintain their own message state

- Chat history in ChatbotDrawer (Zustand) does not sync with /ai-coach page (local useState)

🛠 WINDSURF PROMPT — ISSUE-05: Unify AI chat into shared hook

Create hooks/useAiChat.ts that: 1. Uses useChatStore (Zustand) for shared message history 2. Handles fetch to /api/ai/chat with SSE streaming 3. Exposes: { messages, sendMessage, isStreaming, clearHistory } Then: - Refactor ChatbotDrawer to use useAiChat hook instead of its own state - Refactor app/ai-coach/page.tsx to also use useAiChat hook - Both will now share the same conversation history - The quick replies on ai-coach page will also appear in the drawer context

## ISSUE-06: No Input Validation on Profile Update

- Settings page submits height_cm, weight_kg, target_kcal etc. as Number() converted strings

- If user types 'abc' for height, Number('abc') = NaN, which gets saved to DB

- No min/max validation on form fields — someone could set target_kcal to -500 or 99999

🛠 WINDSURF PROMPT — ISSUE-06: Add form validation to Settings page

In app/dashboard/settings/page.tsx, before calling updateProfile(): 1. Add a validateForm() function that checks: - height_cm: between 100 and 250 (cm), must be a number - weight_kg: between 30 and 300 (kg), must be a number - target_kcal: between 1000 and 6000 - protein_goal_g: between 50 and 500 - water_goal_ml: between 1000 and 8000 - workout_days_per_week: between 1 and 7 2. Show inline error messages below each field using a red text span 3. Disable the Save button if any field has a validation error 4. Also add Zod validation on the server side in the profile update API route if it doesn't already exist

## ISSUE-07: Rate Limiting Not Applied to Auth Routes

- SECURITY_AUDIT.md recommends rate limiting on login/signup

- checkAiChatLimit, checkAiWorkoutLimit exist but no checkAuthLimit

- An attacker can brute-force passwords or spam signups without restriction

🛠 WINDSURF PROMPT — ISSUE-07: Add rate limiting to auth API routes

In lib/rate-limit.ts, add a new exported function: export async function checkAuthLimit(identifier: string) { return rateLimit(identifier, { limit: 5, windowSecs: 300 }); // 5 attempts per 5 minutes } Then in any API routes that handle auth (password reset, or server-side login if applicable), call checkAuthLimit at the top. If Supabase handles login client-side, add rate limiting in middleware.ts for POST requests to Supabase auth endpoints by checking request.nextUrl.pathname.

## ISSUE-08: useWorkoutSession Has Stub Functions

- In hooks/useWorkoutSession.ts, addExerciseToSession and updateSetDetails both return async () => null

- These are stub functions that do nothing — if anything calls them, silently fails

- Custom workout page calls handleStartWorkout which creates a session but may use these stubs

🛠 WINDSURF PROMPT — ISSUE-08: Implement addExerciseToSession and updateSetDetails

In hooks/useWorkoutSession.ts, the two stub functions need real implementations: 1. addExerciseToSession(exercise) — should call useWorkout's internal mechanism to add a new exercise to the active session in Supabase (insert into exercise_sets or workout_sessions as appropriate) 2. updateSetDetails(setId, updates) — should update an existing exercise set record in Supabase via the workouts repository Look at hooks/useWorkout.ts for the existing startSession/finishSession pattern and replicate it for these two operations using WorkoutsRepository from lib/repositories/workouts.repository.ts

## ISSUE-09: SmartReminderEngine Re-runs on Every Calorie Update

- SmartReminderEngine's useEffect depends on [calorieTarget, caloriesConsumed]

- Every time a meal is added and caloriesConsumed changes, the effect re-runs

- This could show the same reminder multiple times if the localStorage key check has a race condition

🛠 WINDSURF PROMPT — ISSUE-09: Fix SmartReminderEngine dependency array

In components/layout/SmartReminderEngine.tsx: The useEffect should only run once per session (or once per hour), not on every calorie change. Fix: 1. Change the dependency array to [] (run only on mount) 2. Inside the effect, set up an interval that checks the current hour every 30 minutes: const interval = setInterval(checkAndShowReminder, 30 * 60 * 1000); checkAndShowReminder(); // check immediately on mount return () => clearInterval(interval); 3. Move the reminder logic into the checkAndShowReminder function 4. Read calorieTarget and caloriesConsumed from the store inside the function using useAppStore.getState() to avoid stale closure issues

SECTION 4 — FEATURES NOT BUILT YET 🚧

## MISSING-01: Cardio Page (App Route)

The /api/cardio endpoint is fully built with GET and POST. The middleware protects /cardio. But app/cardio/page.tsx does not exist. This is a dead link in the navigation.

## MISSING-02: Step Counter / Pedometer

lib/types.ts and daily_logs table include a 'steps' column. The dashboard summary API returns steps data. But there is no UI anywhere to log steps manually or integrate with a device. The step_goal is set in profile but never compared to actual steps in the UI (only in AI context).

🛠 WINDSURF PROMPT — MISSING-02: Add step logging to daily log

In app/dashboard/page.tsx or app/diet/page.tsx (wherever the daily log quick-update panel is): 1. Add a step counter input field below the water tracker 2. Show today's steps vs step_goal from profile 3. Call PATCH /api/log/daily with { steps: number } to save 4. Display a circular progress or bar showing steps/goal ratio 5. The daily_logs table already has a steps column — just need the UI

## MISSING-03: Profile Avatar Upload

The profiles table has avatar_url column. DemoAuthProvider mock user has avatar_url: null. Settings page has no avatar upload UI. Users cannot set a profile picture.

🛠 WINDSURF PROMPT — MISSING-03: Add avatar upload to Settings

In app/dashboard/settings/page.tsx: 1. Add an avatar section at the top of the form 2. Show current avatar or a placeholder initials circle 3. Add a file input (accept image/*) with a click-to-upload pattern 4. On file select, upload to Supabase Storage bucket 'avatars' at path {userId}/avatar.{ext} 5. Get the public URL and save it to profiles.avatar_url via updateProfile 6. Show the avatar in Navigation.tsx next to the user's name Use the same supabaseAdmin pattern from progress-photos/route.ts for the storage upload.

## MISSING-04: Notification / Push Reminder System

SmartReminderEngine shows in-app toast reminders. But there is no push notification system for when the app is closed or in the background. The PWA manifest exists (public/manifest.json) with icons, but no service worker is registered for push notifications.

🛠 WINDSURF PROMPT — MISSING-04: PWA push notification setup

This is an advanced feature — implement only after the app is deployed. 1. Create public/sw.js (service worker) that handles 'push' events 2. In app/layout.tsx or a client component, register the service worker: navigator.serviceWorker.register('/sw.js') 3. Request notification permission from user on first login 4. Store the push subscription in a new Supabase table 'push_subscriptions' 5. Create a cron API route (app/api/cron/reminders/route.ts) that: - Runs daily at 8am, 12pm, 8pm - Checks which users have not logged meals/water - Sends push via web-push npm package Note: Requires VAPID keys and a background job runner (Vercel Cron or Supabase Edge Functions).

SECTION 5 — PRIORITY FIX ORDER

| Priority | ID | Effort | What |
| --- | --- | --- | --- |
| 1 — FIX NOW | BUG-01 | 5 min | Remove illegal useMemo from Reports page async function |
| 2 — FIX NOW | BUG-04 | 10 min | Add SUPABASE_SERVICE_ROLE_KEY to .env.example and env validation |
| 3 — FIX NOW | ISSUE-01 | 30 min | Run RLS verification SQL and fix any tables missing policies |
| 4 — FIX THIS WEEK | MISSING-01 + ISSUE-02 | 2 hrs | Build /cardio page — endpoint is ready, just needs UI |
| 5 — FIX THIS WEEK | BUG-02 | 20 min | Fix timezone double-conversion in meals API |
| 6 — FIX THIS WEEK | ISSUE-06 | 1 hr | Add form validation to Settings page |
| 7 — IMPROVEMENT | ISSUE-04 | 2 hrs | Expand food database to 80+ items |
| 8 — IMPROVEMENT | ISSUE-03 | 1 hr | Show achievement progress bars on badges |
| 9 — IMPROVEMENT | BUG-03 | 1 hr | Fix workout progress percentage calculation |
| 10 — NICE TO HAVE | MISSING-02 | 1 hr | Add step logging UI |
| 11 — NICE TO HAVE | MISSING-03 | 2 hrs | Avatar upload in Settings |
| 12 — FUTURE | MISSING-04 | 1 day | PWA push notifications (post-deployment) |

FitCore Audit Report  •  Generated June 2026  •  Stack: Next.js 14 · TypeScript · Supabase · Claude AI